FANTAG

Fantasy Baseball Roster Tracker

Development Progress & Roadmap

Session Notes — March 2026

Version 2.6.0 — Build 27

Stack: FastAPI + SQLite • React + Vite + Nginx • Docker Compose on Ubuntu-Services (Geekom i7)

# 0. Project Overview

► Merged from v1 — Full project overview table from v1 development notes

FANTAG is a self-hosted fantasy baseball roster tracking web application built for ESPN-format leagues. It provides real-time lineup data, live scoring, player management, and schedule-aware automation — all running on your existing Ubuntu-Services Docker infrastructure.

| App name | FANTAG |
| --- | --- |
| Stack | FastAPI + SQLite (backend) · React + Vite + Nginx (frontend) |
| Deployment | Docker Compose on Ubuntu-Services (Geekom i7) |
| Ports | 8010 (UI) · 8011 (API) |
| AI OCR | Claude Vision or GPT-4o (switchable in Settings) |
| Data source | MLB Stats API (free, no key) · Open-Meteo weather API |
| Player DB | ~1,100 players (full 40-man rosters, all 30 teams) |
| Scoring | ESPN H2H Points format with full custom rule set |
| Version | 2.4.0 / Build 24 (March 2026) |

► Merged from v1 — Three items from v1 §3.1 Critical not yet captured in §12.1

| Real-time lineup update mid-game (score + stat refresh) | PENDING | Only refreshes on page load; needs WebSocket or polling interval |
| --- | --- | --- |
| DTD (Day-to-Day) status from injury reports | PENDING | Transactions poll catches IL placements only; DTD not in MLB API transaction feed |
| Probable pitcher data for future dates (projected starts) | PENDING | MLB API has probablePitcher on future schedule entries; UI not wired |

# 1. Infrastructure & Deployment

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Docker Compose with fantag-api + fantag-ui containers | DONE | Ports 8010 (UI) / 8011 (API) |
| Nginx reverse proxy serving React + proxying /api/* | DONE |  |
| SQLite with WAL mode, auto column migrations on startup | DONE | Persisted at /opt/appdata/fantag/ |
| CORS configured to allow all origins (self-hosted) | DONE | Fixed from hard-coded dev ports |
| APScheduler background jobs system | DONE | 6 recurring jobs + manual triggers |
| Manual job trigger buttons in Settings | DONE | All jobs have Run Now button |
| Quick Poll button in main toolbar (amber ►) | DONE | Fires lineups + IL scan instantly |
| Settings persisted to DB (key-value store) | DONE | app_settings table |
| Auto-refresh every 5 min when viewing today | DONE | Keeps statuses current during game day |
| CDT clock shown in toolbar next to date | DONE | Updates every 30 seconds |

# 2. Player Database

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Full 40-man roster seed from MLB Stats API (all 30 teams) | DONE | Includes IL players |
| Weekly auto-sync (Sunday 4am) keeps DB fresh | DONE |  |
| Player search by name / team / position | DONE |  |
| Multi-position eligibility (C/1B, SS/2B, etc.) | DONE | Requires roster sync after deploy to populate |
| Position eligibility via allPositions hydration | DONE | P maps to SP+RP for fantasy slots |
| Bats / throws stored per player | DONE |  |

# 3. Roster Management

| Feature / Item | Status | Notes |
| --- | --- | --- |
| ESPN-style position slot layout (C 1B 2B 3B SS IF OF OF UTIL UTIL) | DONE |  |
| Pitcher slots (P P SP SP SP SP RP RP) | DONE |  |
| Dynamic bench (expands based on roster size) | DONE | 28-player cap |
| 3 fixed IL slots always shown | DONE | Mirrors ESPN layout |
| Auto-assign players to best matching slot | DONE | Smart priority scoring |
| Smart slot assignment: constrained slots filled first | DONE | Avoids C stealing from C/1B dual-eligible |
| Scoring-based slot priority (Starting > Pending > Out > No Game) | DONE |  |
| Day Off players score -5000 (pushed to bench) | DONE |  |
| IL players score -99999 (never fill active slots) | DONE |  |
| Add players to Roster or Watch List | DONE |  |
| Duplicate detection on add | DONE |  |
| Confirm-before-remove modal | DONE |  |
| Move player from Watch List to Roster | DONE |  |
| Watch List tab with same layout | DONE |  |

# 4. Daily Lineup Status System

## 4.1 Data Pipeline

| Feature / Item | Status | Notes |
| --- | --- | --- |
| MLB Stats API lineup poll (/schedule?hydrate=lineups) | DONE | Captures batting order, fielding position |
| GUMBO live feed fallback (/api/v1.1/game/{pk}/feed/live) | DONE | Used for in-progress/final games |
| Batting order converted from 100-900 to 1-9 | DONE | Fixed in both schedule + GUMBO paths |
| Probable SP detection from schedule API | DONE | homeProbablePitcher / awayProbablePitcher |
| is_probable_starter flag stored per player per day | DONE |  |
| team_has_game=False explicitly written for off-day players | DONE | Prevents Pending on no-game players |
| CDT date used throughout (not UTC) | DONE | Critical fix — UTC was causing wrong-day fetches after 7pm CDT |
| lineup_confirmed cascade to all players on team with starter | DONE | Enables Confirmed Out vs Pending distinction |
| Polls at 6am, 11am, 5pm, 8pm, 10pm CDT automatically | DONE | Covers full game day |
| IL detection via /sports/1/players (live status codes) | DONE | D10/D15/D60 status codes |
| IL detection via 30-day transaction log | DONE | Catches older placements |
| IL status cascaded to all rostered players on IL | DONE |  |
| is_probable_starter flag written to DB | DONE |  |
| ip_pitched written from GUMBO boxscore | DONE | For RP workload tracking |
| Startup poll fires 3 seconds after container boot | DONE | No more waiting for scheduled time |

## 4.2 Status Display (6 States)

| Feature / Item | Status | Notes |
| --- | --- | --- |
| ● Starting (green pulse) | DONE | Confirmed in batting lineup |
| ● Starting Pitcher (green pulse) | DONE | Pitcher confirmed in boxscore or probable starter |
| ● Lineup Pending (blue pulse) | DONE | Team plays, lineup not yet posted |
| ● RP Available (purple pulse) | DONE | RP/CP with team playing — always potentially pitching |
| ● Confirmed Out (amber) | DONE | Lineup posted, player excluded |
| ● No Game (gray) | DONE | Team has no game today |
| ● SP Available (gray) | DONE | SP on team, not today’s scheduled starter |
| ● IL (red) | DONE | Player on injured list |
| BN slot shows game time instead of Awaiting lineup | DONE | e.g. 8:40 PM CDT |
| Starter slot shows ⏳ Awaiting lineup | DONE | For positional slots |
| Historical view shows Started / DNP / No Game / Started (SP) | DONE |  |
| /roster/lineup-status endpoint (backend lineup data) | DONE | Returns confirmed + playing teams |
| teamsWithLineup built from backend (not just own roster) | DONE | All 1100 players checked |

# 5. Live Stats & Scoring

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Live boxscore fetch from MLB Stats API on every roster load | DONE | stats_service.py |
| Compact stat line per player (2-4, HR, 2 RBI / 6 IP, 2 ER, 8 K) | DONE |  |
| Fantasy score calculated from scoring rules | DONE | 26 batting + 17 pitching categories |
| Score color coding (green ≥20, amber ≥10, red <0) | DONE |  |
| W/L result indicator on pitcher rows | DONE |  |
| Full batting + pitching stat tile grid in Today tab of player modal | DONE | Zeros hidden for clean display |
| Game score string in modal (CHC 4 @ COL 2 Final) | DONE |  |
| Scoring rules configurable in Settings | DONE | Auto-saves |
| Daily fantasy scores cached in DailyPlayerStatus.fantasy_score_today | DONE | Fixed Build 25 — update_fantasy_scores() job writes score + batting_stats + pitching_stats JSON nightly at 8:30pm CDT |

# 6. Pitcher Intelligence

| Feature / Item | Status | Notes |
| --- | --- | --- |
| SP vs RP classification (isSpEligible / isRpOnly) | DONE | Based on explicit SP tag or isProbableStarter |
| Generic P pitchers treated as RP for display (not SP) | DONE | Unless confirmed as today’s starter |
| Starting Pitcher status when confirmed in boxscore or probable | DONE |  |
| RP always Available when team plays (no lineup needed) | DONE |  |
| RP workload tracking: ip_pitched per day in DB | DONE | Written from GUMBO boxscore |
| update_pitcher_ip job (11:30am + 11pm CDT) | DONE |  |
| GET /roster/rp-workload endpoint | DONE | Returns days rest, IP/3d, IP/7d, score 0-100 |
| RP availability score (0-100) shown in player row | DONE | e.g. ⚾ Available 87% · 3d rest |
| RP ranked by availability score in slot assignment | DONE | Rested RP scores higher |
| RP recommendation: High / Normal / Moderate / Fatigued | PARTIAL | Data accumulates day by day — accurate after several days |
| SP: show Not Today’s Starter for non-starting SPs | DONE | Score -2000 so they go to bench |
| Multi-start SP detection (double-header aware) | PENDING | Single-game SP detection fixed Build 24/27 via GUMBO pitchers[0] and poll_future_lineups(). Doubleheader second-game SP still not detected. |

# 7. Player Detail Modal

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Today tab: Lineup Status, Batting Order, Position cards | DONE |  |
| Today tab: smart lineup label (On IL / In Lineup / No Game Today / etc.) | DONE |  |
| Today tab: live batting/pitching stat tile grid | DONE | Zeros hidden |
| Today tab: game score + W/L badge | DONE |  |
| Today tab: Opponent / SP + hand + game time | DONE |  |
| Today tab: Start Frequency bars (L7 / L14 / L30) | DONE | Computed from game log |
| Season tab: position usage bar chart | DONE | Requires pattern engine run |
| Season tab: vs RHP / vs LHP starts | DONE |  |
| Pattern tab: usage label + pitcher hand splits | DONE |  |
| Game Log tab: 30-day history table | DONE |  |
| Usage stats computed live from game log when pattern engine not yet run | DONE |  |
| Status badge shows correct state (not UNKNOWN) | DONE | Fixed adaptDetail + adaptEntry logic |

# 8. Pattern Engine & Usage Stats

| Feature / Item | Status | Notes |
| --- | --- | --- |
| 8 pattern labels (Everyday Starter, Platoon, etc.) | DONE | Runs nightly at 3am CDT |
| Position breakdown stored per player | DONE |  |
| Batting order distribution stored | DONE |  |
| vs RHP / vs LHP split stored | DONE |  |
| L7 / L14 / L30 start counts | DONE | Also computed live from game log as fallback |
| Pattern engine must run at least once to populate Season tab charts | PARTIAL | First run after deploy required |

# 9. Screenshot Import (OCR)

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Drag-and-drop or file browse upload | DONE |  |
| Claude Vision OCR extracts player names from ESPN/Yahoo screenshots | DONE |  |
| GPT-4o Vision as alternative provider | DONE | Switchable in Settings |
| Fuzzy name matching (exact / likely / unresolved) | DONE |  |
| Confidence score per matched player | DONE |  |
| Duplicate detection (skips already-rostered players) | DONE |  |
| Select All / Deselect All + review queue before committing | DONE |  |
| Additive vs Full Reconcile mode | DONE |  |

# 10. Settings

| Feature / Item | Status | Notes |
| --- | --- | --- |
| League name, team name, team count, waiver priority | DONE |  |
| Scoring format (Roto 5x5, Roto 6x6, H2H Points) | DONE |  |
| All scoring rule values (positive/negative) | DONE | Color-coded by sign |
| AI Provider toggle (Claude Vision vs GPT-4o) | DONE |  |
| Schedule times for all recurring jobs | DONE | CDT with dropdowns |
| Day-switch hour (before this = yesterday) | DONE | Configurable, default 2am |
| Pre-game auto-poll toggle + lead time (15/30/45/60 min) | DONE |  |
| Manual job trigger buttons for all jobs | DONE | Including new pitcher IP + evening polls |
| Auto-save with toast confirmation | DONE |  |

# 11. Diagnostic & Debug

| Feature / Item | Status | Notes |
| --- | --- | --- |
| GET /roster/diagnostic endpoint | DONE | Shows DB state vs live MLB API per player |
| GET /roster/lineup-status endpoint | DONE | Teams with confirmed lineups today |
| GET /roster/rp-workload endpoint | DONE | RP availability scores + rest days |
| GET /health endpoint with CDT time + API tip | DONE |  |
| CDT clock in main toolbar | DONE | Green, updates every 30 sec |
| Correct direct API URL shown in health (no /api prefix on port 8011) | DONE |  |

# 12. What Is Still Missing / Needs Work

The items below are either not yet built, only partially working, or need further validation once real game-day data accumulates.

## 12.1 Data Accuracy (Needs Validation After Deploy)

- Multi-position eligibility tags (C/1B, SS/2B/3B) require a Roster Sync run after first deploy. Until then all players have single-position tags from the initial seed.

- RP workload availability scores (0–100) are only meaningful after several days of data accumulate. First week will show default 80% for all RPs with no history.

- Pattern engine (Season tab charts, usage labels) requires at least one nightly run at 3am CDT. Trigger manually from Settings on first day.

- daily fantasy scores are not yet written to DailyPlayerStatus.fantasy_score_today — the column exists but the write job is not wired. Scores show live from boxscore only.

## 12.2 Pitcher Features Still Missing

- SP scheduled start confirmation via GUMBO sometimes lags 10–15 minutes — a player may show SP Available briefly before flipping to Starting Pitcher when the feed updates.

- Double-header awareness: if an SP starts both games of a doubleheader, only one start is detected. Second-game SPs not yet handled.

- RP usage recommendation is rule-based only (days rest + IP/3d). No machine learning or opponent-matchup context yet.

- Saves opportunity prediction: no data source yet for whether a closer is likely to get a save opportunity tonight based on game context.

## 12.3 IL Slot Behavior

- Kim’s IL status shows correctly in the IL slot, but the IL count in the summary strip (On IL: 0) still uses DailyPlayerStatus as source. If a player was added to the IL roster slot manually before the poll ran, the count may lag by one poll cycle.

- When a player returns from IL, the app correctly removes the IL status via the transaction log, but the roster slot (IL vs active) is not automatically moved — user must manually move the player back.

## 12.4 Roster Slot Assignment Edge Cases

- UTIL slot: when all eligible players are Day Off or Starting, the algorithm correctly picks the best available. However, two players eligible for the same constrained slot (e.g., two pure Catchers) may not always produce the globally optimal lineup — the slot assignment is greedy, not exhaustive search.

- Pitcher slot assignment: P (flex) slot prefers RP over SP when SP is not starting today, which is correct. But if you have more SPs not starting than bench slots, they all land in P Bench correctly.

## 12.5 UI / UX Polish Still Needed

- Projected lineup view (future dates) shows schedule only, not projected starters — a future enhancement would pull projected starters from betting/DFS sources.

- Weather icon in Game/Opp column: weather data from Open-Meteo is fetched on click but not pre-cached, so there can be a short delay.

- Mobile layout: the app is functional on mobile but the wide table columns require horizontal scrolling on phones. A condensed mobile view is not yet built.

- Score column shows live boxscore fantasy score, but totals row does not yet sum pitcher + batter scores together correctly when both score on the same day.

► Merged from v1 — Additional UI/UX items from v1 §3.7 not yet in §12.5

| Player headshot photos in roster rows | PENDING | Headshot URL stored in Player DB but not displayed in UI |
| --- | --- | --- |
| Bats/Throws shown in player detail modal | PENDING | Stored in DB (bats field); not surfaced in modal |
| Team logo / color accent per player row | PENDING | No team logo assets; would need logo CDN or local assets |
| Dark/light mode toggle | PENDING | Dark only; CSS variables exist but no light theme defined |
| Keyboard shortcuts (add, search, navigate dates) | PENDING | No keyboard handler built |
| Column sorting (by name, score, status, team) | PENDING | Display order is slot-fixed; no sortable column headers |
| Filter roster by position, status, team | PARTIAL | Name/team search in Add dialog; no filter on main roster view |
| Week grid view (all players × all 7 days) | PENDING | Individual date nav exists; no side-by-side week grid |
| Print / export roster as PDF | PENDING | No print stylesheet or PDF export |

## 12.6 Future Features (Roadmap)

- Opponent matchup scoring: adjust projected player score based on opposing pitcher quality / park factors.

- Head-to-head matchup view: show your opponent’s roster side-by-side with projected scores for the week.

- Push notifications: alert when a lineup is posted for a key player, or when a player is scratched.

- Waiver wire recommendations: scan all available players (not on your roster) and recommend pickups based on upcoming schedule, IL returns, and role changes.

- Projected lineup from DFS/betting data: use DraftKings or FanDuel salary data as a proxy for projected starters on future dates.

- Season stats display in modal: currently shows usage patterns but not raw season batting average, ERA, WHIP etc. These are available from the MLB stats endpoint already wired.

- Multi-league support: currently single-league only. Settings could support switching between league profiles.

# 13. Known Bugs / Active Issues

These are confirmed bugs that exist in the current build (March 28, 2026 patch).

| Feature / Item | Status | Notes |
| --- | --- | --- |
| UTC date bug in mlb_stats.py: get_daily_schedule() used date.today() (UTC) instead of CDT | DONE | Fixed in March 28 patch — all MLB API calls now use CDT date |
| Stale DailyPlayerStatus rows persist from prior days if poll does not overwrite them | PARTIAL | Off-day players now get explicit team_has_game=False, but missed players (not on roster at poll time) may still have stale rows |
| Batting order 100-900 not converted in schedule lineup endpoint | DONE | Fixed — both schedule and GUMBO paths now convert to 1-9 |
| Position and batting order blank in player modal (Pending state) | DONE | Fixed — adaptEntry now patches from boxscore ls.position + ls.batting_order |
| UNKNOWN badge on confirmed starting players | DONE | Fixed — adaptEntry + adaptDetail both handle in_lineup=true correctly |
| IL count showing 0 even when Kim is on IL | DONE | Fixed — stats endpoint checks both DailyPlayerStatus and FantasyRosterEntry.status=il |
| Cam Schlittler showing Available instead of Starting Pitcher | DONE | Fixed — any pitcher with in_lineup=true from boxscore now shows Starting Pitcher |
| SP not detected in DH era (no battingOrder in GUMBO for pitchers) | DONE | Fixed (Build 24) — GUMBO now reads boxscore.teams.pitchers[0] to detect SP. Added PROB SP badge for pre-game probable starters. Added version.py + v2.4.0 · b24 in toolbar. |
| Bench players with late games showing Team plays when game already finished | PARTIAL | Poll must re-run after game completes. Auto-runs at 8pm + 10pm CDT but manual poll button also available |

## 12.7 Roster Actions

► Merged from v1 — Full section from v1 §3.2 — none of these items were in v2.4

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Drag-and-drop player from one slot to another | PENDING | Manual slot assignment only; no drag-drop UI |
| Swap two players between slots | PENDING | No swap mechanic currently |
| Position eligibility updated from ESPN (not just MLB API) | PENDING | ESPN grants extra eligibility (e.g. Ohtani as DH); MLB API only |
| Set player to specific fantasy slot (override auto-assign) | PENDING | Auto-assign always runs; no manual pin |
| Quick Lineup auto-optimizer (best projected lineup) | PHASE 2 | Needs projected score per player wired first |

## 12.8 Waiver & Drop Tools

► Merged from v1 — Full section from v1 §3.3 — none of these items were in v2.4

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Sit/Start recommendation engine | PENDING | Needs scoring rules + schedule data wired to a scoring model |
| Waiver wire pickup suggestions (by scoring opportunity) | PHASE 2 | Requires scanning all ~1100 players not just rostered |
| Drop recommendation (lowest scoring opportunity player) | PHASE 2 | Inverse of pickup suggestions |
| Waiver claim tracker (log of your claims and priority) | PENDING | No claim history stored; waiver priority in Settings but unused |
| Trade analyzer (compare player values) | PHASE 2 | Needs player valuation model |

## 12.9 Stats & Analysis

► Merged from v1 — From v1 §3.4 — several items not captured in §12.6 Future Features

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Season stats in player detail modal (AVG/HR/RBI/ERA/WHIP) | PENDING | Modal shows zeros; MLB API endpoint exists in mlb_stats.py but not wired to get_player_detail() |
| Game log populated with actual results (not just opponent) | PENDING | Needs daily boxscore stored to DB; currently live-fetched only so history is blank |
| Week-ahead schedule grid (all 7 days, games per player) | PENDING | Schedule data already fetched; UI grid component not built |
| 4-day projected start/bench optimizer | PENDING | Would use probable pitchers + schedule to project optimal lineup |
| Rolling stats: last 7/14/30 days actual stats (not just start counts) | PENDING | L7/L14/L30 tracks starts only; no rolling batting AVG or ERA |
| Matchup analysis (your team vs opponent this week) | PHASE 2 | Head-to-head scoring comparison; needs opponent roster input |
| Season scoring totals / standings | PHASE 2 | Would require storing weekly matchup results |

## 12.10 Notifications & Alerts

► Merged from v1 — From v1 §3.5 — backend exists but no UI; not captured in v2.4

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Notification rules UI (create / toggle / delete rules) | PENDING | Backend router + DB table built; no frontend UI in Settings |
| In-app alert tray / badge | PENDING | Backend fires events to DB; no UI tray, badge, or indicator |
| Push notifications (browser / mobile) | PHASE 2 | Needs service worker + push subscription infra |
| Email alerts for IL placement or lineup scratch | PHASE 2 | No SMTP integration yet |

## 12.11 Import & Sync

► Merged from v1 — From v1 §3.6 — OCR additive/reconcile built but these items are not

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Direct ESPN API sync (no screenshot needed) | PHASE 2 | Requires ESPN OAuth flow; single-user workaround is screenshot OCR |
| Auto-detect platform from screenshot (ESPN/Yahoo/FanDuel) | PENDING | OCR prompt is ESPN-aware but platform not auto-detected |
| Re-import to reconcile mid-season roster changes | PARTIAL | Reconcile mode built in backend; needs more real-world testing |
| Bulk import from ESPN export CSV | PENDING | ESPN provides CSV export; no import parser built |

## 12.12 Infrastructure

► Merged from v1 — From v1 §3.8 — operational/deployment items not captured in v2.4

| Feature / Item | Status | Notes |
| --- | --- | --- |
| Caddy reverse proxy config for fantag.sidscri.tplinkdns.com | PENDING | caddy.snippet file provided in repo; not yet applied to live Caddyfile |
| Migrate SQLite → PostgreSQL for multi-user / performance | PHASE 2 | Single env var change in .env; schema is compatible |
| Alembic migrations for schema changes | PENDING | Using raw ALTER TABLE workaround in startup; no migration history |
| Background task queue for slow OCR jobs (Celery/RQ) | PENDING | OCR currently blocks the HTTP request thread |
| Rate limiting on API endpoints | PENDING | No rate limiting; open on local network only |
| Authentication / login (currently open) | PENDING | No auth; assumes local network. Caddy basic auth as stopgap option |
| fantasy_score_today not written to DB | DONE | Fixed Build 25 — new update_fantasy_scores() job calculates score via calculate_fantasy_score() and persists to DailyPlayerStatus. Also writes batting_stats + pitching_stats JSON. Runs at 8:30pm CDT + manual trigger. |
| Stale DailyPlayerStatus rows from prior day persist | DONE | Fixed Build 25 — poll_daily_lineups() now clears yesterday rows where game_status was not Final. Prevents Pending/team_has_game bleed-over after midnight. |
| Bats/Throws not shown in player detail modal | DONE | Fixed Build 25 — throws field added to adaptDetail() return; Bats/Throws rendered below position tags in modal header with L=amber, R=blue colour coding. |
| Flat 5-minute auto-refresh ignores live game state | DONE | Fixed Build 25 — smart refresh: 90s when any rostered player has In Progress game_status, 5min otherwise. Uses recursive setTimeout so interval adjusts dynamically. |
| Historical roster dates show no stat lines | DONE | Fixed Build 25 — _entry_to_dict() falls back to cached batting_stats/pitching_stats from DailyPlayerStatus when live boxscore returns nothing (past dates). |
| SP shown as DNP on past dates (historical record written before Build 24 GUMBO fix) | DONE | Fixed Build 26 — poll_daily_lineups() now accepts optional target_date param. New POST /roster/repoll/{date} endpoint re-fetches GUMBO boxscore for any past date. Re-poll button appears in toolbar when viewing past dates (purple, shows the date). |
| Re-poll button missing for correcting historical SP records | DONE | Fixed Build 26 — API.repollDate() added; toolbar shows ‘↺ Re-poll YYYY-MM-DD’ button on past dates only. Triggers backend repoll, shows toast, reloads after 800ms. |
| Future dates show only raw game time, no lineup context | DONE | Fixed Build 27 — new poll_future_lineups() job writes DailyPlayerStatus rows for next 4 days: is_probable_starter, game_time, opponent, venue, sp_name (opposing prob pitcher). Runs at 7:30am CDT daily. |
| Probable starters not shown on projected (future) date view | DONE | Fixed Build 27 — get_schedule_range() now extracts home/away probablePitcher. getDisplayStatus() has future-date branch: prob SPs → Starting Pitcher badge, others → SP/RP Available or Lineup Pending. PROB SP tag shown on future dates. |
| Future date rows show generic Bench/Unknown status badge | DONE | Fixed Build 27 — status badge now uses computed displayStatus on future dates (not player.status). SP Available, RP Available, Starting Pitcher, No Game all render correctly on projected view. |

# 15. Recommended Next Steps

► Merged from v1 — Updated from v1 §4 — items already done in v2.x removed; remaining quick-wins listed

These are the highest-impact items achievable in one session each, ordered by value:

- Wire season stats into the player detail modal — MLB API endpoint exists in mlb_stats.py; call it from get_player_detail() and populate the Season tab zeros

- Build the week-ahead schedule grid — schedule data is already fetched per player; needs a 7-column React grid component in the main roster view

- Apply Caddy config for external HTTPS access — caddy.snippet is already in the repo; paste into your Caddyfile and reload Caddy

- Add notification rules UI — backend router already stores and fires rules; needs a Settings subsection with create/toggle/delete controls

- Store daily boxscore stats to DB — currently only live-fetched so history shows no stats; write boxscore results to DailyPlayerStatus during evening poll

- Wire fantasy_score_today write job — column exists in DailyPlayerStatus; calculate score during poll and persist it for historical scoring

- DTD status detection — MLB transactions endpoint catches IL but not DTD; scrape the news feed or use a secondary injury API

# 14. Deploy Reference

## Patch zip structure

Extract fantag_patch.zip and copy files preserving the directory structure:

fantag_patch/

src/App.jsx          →  /opt/app/fantag/src/App.jsx

src/api.js           →  /opt/app/fantag/src/api.js

app/main.py          →  /opt/app/fantag/app/main.py

app/models.py        →  /opt/app/fantag/app/models.py

app/routers/roster.py    →  /opt/app/fantag/app/routers/roster.py

app/routers/settings.py  →  /opt/app/fantag/app/routers/settings.py

app/services/mlb_stats.py   →  /opt/app/fantag/app/services/mlb_stats.py

app/services/scheduler.py   →  /opt/app/fantag/app/services/scheduler.py

app/services/stats_service.py  →  /opt/app/fantag/app/services/stats_service.py

## First-run checklist after deploy

- docker compose up -d --build

- Wait 10 seconds, then verify: curl http://localhost:8011/health

- Hit the amber ► poll button in the toolbar (or run: curl -X POST http://localhost:8011/settings/trigger/lineups_late)

- Check: curl http://localhost:8011/roster/diagnostic | python3 -m json.tool

- In Settings, hit Run Now on “Sync team rosters” to populate multi-position eligibility

- In Settings, hit Run Now on “Run pattern engine” to populate Season tab charts

Ports: API direct = port 8011 (no /api prefix). Via nginx UI = port 8010 (use /api prefix). Never mix these.